**CS692 - Retrospective Report**

**Iteration: 1**

Team: 4

Project Manager: Irina Sachovska

Application Name: Craving!

Meeting Date: 3/4/21

|  |  |  |
| --- | --- | --- |
| **What Worked Well** | **What can be Improved** | **Suggested Improvement Actions** |
| The design of the webpages ahead of time in the PPT, helped us tremendously with the coding part as we knew exactly what the final result should be | Use of the local DB | Switch to the cloud DB, would allow for faster data sharing during the development process |
| The choice of the frameworks and language for the coding part made the work smooth with no hiccups along the way | Time allocated for testing and retesting | Giving QA more time to test |
| Great user stories and acceptance test designs - let us work seamlessly clearly defining every step for us | Approach to do the deliverables | Working on the deliverables in pairs so that ideas can be bounced of off each other |
| Improved understanding of the agile process |  |  |